Implement Client Script & UI Policy (Incident)

Phase 5: Project Development Phase

| Item | Details |
| --- | --- |
| Project Name | Implement Client Script & UI Policy (Incident) |
| Platform | ServiceNow |
| Target Table | Incident [incident] |
| Team ID | SWTID-2026-6974 |
| Team Size | 5 members |
| Development Time | 3 hours (3 sprints of 1 hour) |

1. Introduction

The Project Development Phase records how the planned solution was built and checked in the ServiceNow instance. It follows the sprint plan from Phase 4 and covers the configuration of one UI Policy, two UI Policy Actions and three Client Scripts on the Incident table, the tests that verified them, and the issues found along the way.

2. Development Approach

- Environment: a ServiceNow instance, logged in with administrative access.

- Order of work: form controls first (UI Policy and its actions), then automation and validation (Client Scripts), then testing.

- Team working: the five members worked in pairs and shared the testing, as set out in the Phase 4 sprint plan.

- Navigation used: System UI → UI Policies for the policy and its actions, and System UI → Client Scripts for the three scripts.

3. Implementation

3.1 Task 1: High Impact Control (UI Policy)

The policy applies extra controls only when an incident has High impact, and undoes them when it does not.

| Setting | Value |
| --- | --- |
| Table | Incident [incident] |
| Short description (Name) | High Impact Control |
| Active | True |
| Condition | Impact is 1 - High |
| On load | Checked |
| Reverse if false | Checked |
| UI Policy Action | Assignment group: Mandatory = True, Visible = Leave alone, Read only = False |

3.2 Task 2: UI Policy Action on Urgency

A second action was added to the same policy from its UI Policy Actions related list.

| Setting | Value |
| --- | --- |
| UI policy | High Impact Control |
| Field name | Urgency |
| Read only | True |
| Visible | Leave alone |
| Mandatory | Leave alone |

3.3 Task 3: onChange Client Script

| Setting | Value |
| --- | --- |
| Name | Auto set urgency for high impact |
| Table | Incident [incident] |
| UI Type / Type | Desktop / onChange |
| Field name | Impact |
| Active | True |
| Isolate script | Checked |

function onChange(control, oldValue, newValue, isLoading) {

if (isLoading || newValue == '') {

return;

}

if (newValue == '1') {

g_form.setValue('urgency', '1');

g_form.addInfoMessage('Urgency set to High for High impact incident.');

}

}

The script ignores form loads and empty values, then sets Urgency to 1 (High) when Impact changes to 1 (High).

3.4 Task 4: onSubmit Client Script

| Setting | Value |
| --- | --- |
| Name | Prevent save if Assigned To missing |
| Table | Incident [incident] |
| UI Type / Type | Desktop / onSubmit |
| Active | True |
| Isolate script | Checked |

function onSubmit() {

if (g_form.getValue('impact') == '1' &&

g_form.getValue('assigned_to') == '') {

g_form.showErrorBox(

'assigned_to',

'Assigned To is mandatory for High impact incidents.'

);

return false;

}

return true;

}

Returning false stops the save and the error box appears under the Assigned to field.

3.5 Task 5: onCellEdit Client Script

| Setting | Value |
| --- | --- |
| Name | Prevent state change via list edit |
| Table | Incident [incident] |
| UI Type / Type | Desktop / onCellEdit |
| Field name | State |
| Active | True |
| Isolate script | Checked |

function onCellEdit(sysIDs, table, oldValues, newValue, callback) {

alert('State cannot be changed from the list. Please open the Incident.');

// Cancel the list edit

callback(false, oldValues);

}

This version follows the screenshot in the project guide. It shows the alert and cancels the edit, so the State value in the list stays unchanged.

4. Development Log

| Sprint | USN | Work Item | Owner | Status |
| --- | --- | --- | --- | --- |
| 1 | USN-1 | High Impact Control UI Policy | Member 1 | Done |
| 1 | USN-2 | Assignment group UI Policy Action (Mandatory) | Member 2 | Done |
| 1 | USN-3 | Urgency UI Policy Action (Read only) | Member 3 | Done |
| 1 | USN-4 | onChange script: Auto set urgency | Members 4, 5 | Done |
| 2 | USN-5 | onSubmit script: Prevent save if Assigned To missing | Member 1 | Done |
| 2 | USN-6 | onCellEdit script: Prevent state change via list edit | Members 2, 5 | Done |
| 2 | USN-7 | Mandatory enforcement and successful save tests | Members 3, 4 | Done |
| 3 | USN-8 | Reverse condition test | Members 1, 2 | Done |
| 3 | USN-9 | List edit blocking and form update tests | Members 3, 4 | Done |

5. Testing and Results

Each configuration was tested with the steps in Task 6 of the project guide. The results below are taken from the guide and its screenshots. Please confirm them against your own runs before you submit.

| No. | Test | Steps | Result |
| --- | --- | --- | --- |
| T1 | Mandatory enforcement | Create a new Incident, set Impact to 1 - High, leave Assigned to empty and click Submit | Pass. The save is blocked and the error "Assigned To is mandatory for High impact incidents." appears under Assigned to. Assignment group is mandatory and Urgency shows 1 - High as read-only. |
| T2 | Successful save | Fill in Assigned to and click Submit | Pass. The Incident saves without errors and Urgency stays 1 - High and read-only. |
| T3 | Reverse condition | Open an Incident with Impact 1 - High and change Impact to 2 - Medium | Pass. The mandatory and read-only rules are lifted. See observation O1 in Section 6. |
| T4 | List edit blocking | In Incident → All, double-click State on any row | Pass. An alert says State cannot be changed from the list and the value remains unchanged. |
| T5 | Form-based update | Open the same Incident, change State on the form and click Update | Pass. The State change saves (State shows In Progress in the list). |

6. Observations and Resolutions

| No. | Observation | Cause | Resolution |
| --- | --- | --- | --- |
| O1 | After Impact is changed from High to Medium, Urgency stays at 1 - High but can be edited again | The onChange script only sets Urgency when Impact becomes High and never sets it back; the UI Policy only reverses the read-only setting | Accepted as designed. The user can change Urgency by hand. Resetting it automatically is a future enhancement. |
| O2 | The guide says Assignment group is mandatory, but the save test uses Assigned to | The UI Policy makes Assignment group mandatory, while the onSubmit script checks Assigned to | Both rules were implemented as written, and both were tested in T1. |
| O3 | The onChange script in the guide text differs from its screenshot (addInfoMessage against showFieldMsg) | The guide contains two versions | The text version (addInfoMessage) was used, matching the earlier phases. |
| O4 | The onCellEdit script and alert text in the guide text differ from its screenshot | The guide contains two versions | The screenshot version was used, with callback(false, oldValues). |
| O5 | The rules do not apply to API, import or server-side updates | Client Scripts and UI Policies run only in the browser | Recorded as a limitation. A Business Rule or Data Policy is a possible enhancement. |

7. Deliverables

| Record | Type | Table |
| --- | --- | --- |
| High Impact Control | UI Policy | Incident |
| Assignment group action | UI Policy Action | Incident |
| Urgency action | UI Policy Action | Incident |
| Auto set urgency for high impact | Client Script (onChange) | Incident |
| Prevent save if Assigned To missing | Client Script (onSubmit) | Incident |
| Prevent state change via list edit | Client Script (onCellEdit) | Incident |

8. Conclusion

All planned items were built within the three sprints. The UI Policy and its two actions control Assignment group and Urgency when Impact is High, the onChange script keeps Urgency consistent, the onSubmit script blocks incomplete high-impact incidents, and the onCellEdit script stops State edits from the list view. All five tests passed. The main observation is that Urgency is not reset when Impact is lowered, and the client-side rules do not cover API or import paths. The next phase covers documentation and demonstration.